|  |  |  |
| --- | --- | --- |
| Government policies for security issues in the app | | |
| CR No. 1 | Priority: Critical | Date: 10/18/19 |

Liability person: Project manager

Description: Government policies require to check the app for security issues prior it’s delivering to user

Required time: 1 month

Required human resource:

* 1 Designer
* 1 Tester

Required budge: MXN $60,000

Impact modules:

Risk detected

Opportunities

Decision

Reasons for the decision